## Slide 1
Social Interactivity Mentor for Youth with Autism using the NAO Robot (SIMYAN)
Andrew Nguyen | Bryce George | Colton Homuth | William Ross
Sponsor - Dr. Adham Atyabi
Faculty Advisor - Mr. Bill Michael
March 19, 2021
Social Robotics 2
Weekly Report for 15-19 March 2021

## Slide 2: Project Status
Current Phase: Development
  Started: 2/1
  Ends: 4/11
Current Sprint: 3 (of 6)
  Started: 3/8
  Ends: 3/23
  Days Remaining: 5
Epics:
  Core SDK [AT RISK]
    Activities Master Module [In Progress – 90%]
    Adv. Speech Recognition Module [In Progress – 60%]
    Adv. Motor Control Module [In Progress - 10%]
    Adv. Computer Vision Module [In Progress – 60%]
Overall Status: At Risk

## Slide 3: Development Accomplishments
Motor Control Module
  Found C++/MATLAB library with closed form solutions for NAO forward and inverse kinematics
  ALMotion Cartesian control API
  Outlined strategy; Investigating known challenges
Test Plan
  Revised according to scope changes

## Slide 4: Impediments
Schedule/Workload
  Conflicts from work/class/extracurricular schedules
  Midterms/Projects
Motor Control Challenges
  Specification/data format
  Realtime drawing surface bounds checking
  Coordinate mapping from vision system space to robot space
  Trajectory extraction from image edges/features
  Motion calibration
  Trajectory planning

## Slide 5: Any Questions?