## Slide 1
Social Interactivity Mentor for Youth with Autism using the NAO Robot (SIMYAN)
Andrew Nguyen | Bryce George | Colton Homuth | William Ross
Sponsor - Dr. Adham Atyabi
Faculty Advisor - Mr. Bill Michael
April 23, 2021
Social Robotics 2
Weekly Report for 19-23 April 2021

## Slide 2: Development Accomplishments
Client-side motion utilities tested and working properly
Successfully reproduced a drawing from recorded positions in new session
Significant cleanup and refinement of SIMYAN utilities package
Progress with speech events service prototype

## Slide 3: Impediments
Motion integration:
  Previously tested sending objects (qi.Objects) via the qi broker, and was successful
  Motion system designed around sending objects w/ motion data + callbacks
  Broker failing to establish a connection and invoke service methods in recent testing
Speech service:
  Conversion of test script working w/ NAOqi framework to consumable qi framework service

## Slide 4: Project Status
Current Phase: Extended Development and Testing
  Started: 4/10
  Ends: 4/25
Current Sprint: 5 (of 6)
  Started: 4/10
  Ends: 4/25
  Days Remaining: 2
Epics:
  Core SDK [CRITICAL]
    Activities Master Module [In Progress – 95%]
    Adv. Speech Recognition Module [In Progress – 90%]
    Adv. Motor Control Module [In Progress – 90%]
    Adv. Computer Vision Module [In Progress – 85%]
  Drawing Activity [CRITICAL]
    Drawing Specification Generator [In Progress – 50%]
    Activity User Interaction Flow [In Progress – 40%]
    Motor Control Integration [In Progress – 60%]
    Vision Integration [Blocked]
    Speech Integration [Blocked]
    Kinect Integration [Iceboxed]

## Slide 5: Any Questions?