## Slide 1
Social Interactivity Mentor for Youth with Autism using the NAO Robot (SIMYAN)
Andrew Nguyen | Bryce George | Colton Homuth | William Ross
Sponsor - Dr. Adham Atyabi
Faculty Advisor - Mr. Bill Michael
March 26, 2021
Social Robotics 2
Weekly Report for 22-26 March 2021

## Slide 2: Project Status
Current Phase: Development
  Started: 2/1
  Ends: 4/11
Current Sprint: 4 (of 6)
  Started: 3/24
  Ends: 4/11
  Days Remaining: 17
Epics:
  Core SDK [CRITICAL]
    Activities Master Module [In Progress – 90%]
    Adv. Speech Recognition Module [In Progress – 60%]
    Adv. Motor Control Module [In Progress - 30%]
    Adv. Computer Vision Module [In Progress – 60%]
  Drawing Activity [AT RISK]
    Drawing Specification Generator [Blocked]
    Activity User Interaction Flow [Not Started]
    Motor Control Integration [Blocked]
    Vision Integration [Blocked]
    Speech Integration [Blocked]
    Kinect Integration [Not Started]

## Slide 3: Development Accomplishments
Motor Control Module
  Compiled ALMath Library from source

## Slide 4: Impediments
Schedule/Workload
  Conflicts from work/class/extracurricular schedules
  Midterms
ALMath Library for Motor Control
  Library required to use Cartesian Control API
  Available from pip, but only for x86-64
  Jetson Nano runs on ARM64 => had to compile from source
  Required in order to compile from source:
    libqi <= Compiled from source
    qilang <= Compiled from source
    qibuild
    googletest <= Compiled from source
    googlemock <= Compiled from source
    boost
    openssl
  Compiled library (w/out QiGeometry) on 3/24, testing 3/26
  Required approx. 14hrs

## Slide 5: Any Questions?